Business Requirements Document

Project: Issue and Defect Tracking System in SAP

Document type: Business Requirements Document (BRD)

Language: English

Status: Draft v1.4

Last updated: 2026-07-11

Prepared for: SAP490 project delivery and mentor review

Document style: SAP490 hybrid, business-first with light SAP implementation context

## 1. Document Control

### 1.1 Version History

| Version | Date | Author | Reviewer | Change Summary | Approval Status |
| --- | --- | --- | --- | --- | --- |
| v1.0 | 2026-06-01 | IDTS Project Team | Mentor / Supervisor | Initial BRD draft based on IDTS business baseline, BA pack, PM pack, and SAP490 guidance. | Draft |
| v1.1 | 2026-06-01 | IDTS Project Team | Mentor / Supervisor | Revised into SAP490 hybrid BRD: reduced technical detail, added stakeholder needs, KPIs, RACI, NFRs, glossary, approval, and requirement traceability. | Draft |
| v1.2 | 2026-06-03 | IDTS Project Team | Mentor / Supervisor | Updated MVP role baseline to three active roles: Tester, Developer, and PM. Reporter and Admin are deferred as separate roles and no longer appear as active MVP RACI columns. | Draft |
| v1.3 | 2026-07-10 | IDTS Project Team | Mentor / Supervisor | Synced current implementation and review baseline: CAP/Fiori MVP workflow, audit/notification/attachment flows, PM monitoring, and optional human-review AI assistance. | Draft |
| v1.4 | 2026-07-11 | IDTS Project Team | Mentor / Supervisor | Added rendered business-review figures and Diagram Pack traceability; canonical diagram source remains version controlled. | Draft |

### 1.2 Review and Sign-Off

| Role | Name | Responsibility | Status | Date |
| --- | --- | --- | --- | --- |
| Prepared by | IDTS Project Team | Prepare and maintain BRD | Drafted | 2026-06-01 |
| Reviewed by | Mentor / Supervisor | Review business scope and SAP490 fit | Pending | TBD |
| Approved by | Mentor / Supervisor | Approve BRD baseline for SRS/FRS | Pending | TBD |
| Project owner | Team / PM | Confirm MVP scope and delivery priority | Pending | TBD |

### 1.3 Document Purpose

This BRD defines the business need, objectives, stakeholders, scope, high-level business requirements, business rules, risks, and success criteria for the Issue and Defect Tracking System in SAP (IDTS). It is intended to align the project team and mentor before detailed SRS, FRS, technical design, and SAP CAP/Fiori implementation work.

This is a SAP490 hybrid BRD. It keeps the document business-first, while briefly recording that the expected implementation direction is SAP CAP Node.js, OData V4, SAP Fiori Elements/SAPUI5, and local SQLite for development. Detailed technical design belongs in later SRS, FRS, architecture, and implementation documents.

## 2. Executive Summary

IDTS is a focused defect tracking system for SAP software testing. Its business purpose is to help the team record, classify, assign, review, track, retest, close, audit, and monitor bugs or defects found during SAP-related testing.

The key business problem is that defects can be duplicated, assigned to the wrong person, forgotten after rejection, closed without proper verification, or monitored manually without a clear owner. IDTS addresses this by defining a controlled workflow for Tester, Developer, and PM responsibilities.

IDTS is intentionally limited in scope. It is not a full Jira replacement, not SAP Cloud ALM, not SAP Solution Manager, not ServiceNow, not a source-code management tool, and not a CI/CD or code review workflow. Developers use IDTS to review assigned bugs, request more information, reject unsuitable assignments or classifications with reason, add notes, and update processing status. They do not fix source code inside IDTS.

## 3. Business Context and Drivers

In SAP software projects, defects may appear in business module behavior, custom Fiori applications, CAP backend services, authorization, database behavior, integration, reporting, or notifications. If these defects are tracked through scattered notes, manual messages, or informal spreadsheets, the team can lose traceability and PM visibility.

The project needs a structured defect workflow that is small enough for SAP490 delivery but strong enough to demonstrate business analysis, SAP-oriented application design, role-based processing, auditability, and Fiori-ready user experience.

| Business Driver | Description | Impact if not addressed |
| --- | --- | --- |
| Reduce duplicate reports | Testers should check existing bugs before creating new ones. | Duplicate effort and unclear defect ownership. |
| Improve assignment quality | Developers should be selected by responsibility, not only by manual guess. | Wrong assignee, delays, rejection loops. |
| Preserve traceability | Important actions must be visible through history logs. | Mentor/team cannot prove what changed, who acted, or why. |
| Clarify next action ownership | Every active bug should show who must act next. | Bugs may become stuck after rejection, request for information, or pending assignment. |
| Improve PM monitoring | PM needs visibility into workload, overdue bugs, and bottlenecks. | Project risks are discovered late. |
| Fit SAP490 delivery | Deliverables must show clear SAP-oriented scope and implementation feasibility. | Final report may not match mentor or school expectations. |

## 4. Business Problem Statement

The current project baseline identifies these core business problems:

Bug reports need a consistent structure before the team can process them.

Duplicate bug reports may be created when existing bugs are not checked.

A single vague "module/category" field is not clear enough for SAP defect classification.

SAP Module, Application Component, and Defect Category can be misunderstood if not separated.

Developers may receive bugs outside their responsibility area.

Valid bugs without a suitable Developer need a visible Pending Assignment state.

Developers need a controlled way to request more information or reject unsuitable assignments.

Rejected bugs must not become dead ends; they need a reason, follow-up owner, and next action.

PM needs visibility into workload, overdue bugs, pending assignment, rejected follow-up, and current action ownership.

Important business actions need audit/history logs and notification records.

## 5. Business Objectives and Measurements

| Objective | Business outcome | Measurement / KPI | MVP target |
| --- | --- | --- | --- |
| Digitize defect reporting | Bug reports are created in a structured format. | % submitted bugs with mandatory information. | 100% of created bugs pass required-field validation. |
| Reduce duplicate defects | Testers search existing bugs before creation. | Duplicate search step exists in creation flow. | Creation flow includes duplicate search/filter support. |
| Improve classification quality | Bugs use clear classification dimensions. | % bugs with Application Component and Defect Category. | 100% for required classification fields. |
| Improve assignment accuracy | Developer list is based on responsibility mapping. | Assignee candidates are filtered by Component Category and optional SAP Module. | Filtered developer selection exists. |
| Avoid unowned valid bugs | Bugs without suitable Developer remain visible. | Bugs can enter Pending Assignment queue. | Pending Assignment queue exists. |
| Prevent rejected bug dead ends | Rejected bugs have reason, nextProcessor, and next action. | % rejected bugs with required follow-up data. | 100%. |
| Improve PM visibility | PM sees workload, overdue, status, and queue views. | PM monitoring views/filters available. | MVP monitoring views defined and implemented. |
| Preserve auditability | Important changes are recorded. | History log records actor, timestamp, action, and reason when applicable. | History log exists for key actions. |

## 6. Stakeholders and Needs

| Stakeholder | Pain Point | Business Need | Success Expectation |
| --- | --- | --- | --- |
| Tester | Bug reports may be incomplete, duplicated, hard to track, or closed before verification. | A structured way to create, follow, retest, close, and reopen bug reports. | Bugs contain enough information for review and assignment, and Tester can verify closure. |
| Developer | Bugs may be assigned to the wrong person or wrong area. | Clear bug details, correct classification, and a way to request information or reject unsuitable assignment. | Developer can accept work, request information, reject with reason, progress, and resolve. |
| PM | Workload, overdue bugs, rejected bugs, and bottlenecks may be unclear. | Monitoring views for ownership, queues, workload, and risk. | PM can identify unassigned, overdue, rejected, and blocked items quickly. |

Reporter and Admin are not separate MVP stakeholders. Testers perform internal reporting responsibilities, while lightweight administrative responsibilities are handled by Tester or PM where authorized. Dedicated Reporter and Admin roles may be reconsidered after MVP if the project expands to external reporting or formal master-data administration.

## 6.1 Diagram Pack and Traceability

The following review visuals summarize the approved business context, role coverage, and end-to-end defect flow. Detailed editable source remains under docs/diagrams/.

Figure. System Context

Figure. Use Case Diagram

Figure. End-to-End Defect Tracking Flow

## 7. Roles and RACI

| Activity | Tester | Developer | PM | Mentor / Supervisor |
| --- | --- | --- | --- | --- |
| Create bug report | R | I | I | I |
| Check duplicate bug | R | I | I | I |
| Maintain classification master data | R | C | A | I |
| Classify bug | R | C | C | I |
| Assign or reassign Developer | R | C | A | I |
| Review assigned bug | I | R | I | I |
| Request more information | I | R | C | I |
| Respond to information request | R | I | I | I |
| Reject unsuitable assignment/classification | I | R | C | I |
| Handle rejected follow-up | R | C | A | I |
| Resolve bug | I | R | I | I |
| Retest resolved bug | R | C | C | I |
| Close or reopen bug | R | I | C | I |
| Monitor workload and overdue bugs | I | I | R | I |
| Approve project deliverables | I | I | C | A |

Legend: R = Responsible, A = Accountable, C = Consulted, I = Informed.

For MVP, one real user may perform multiple responsibilities, but only Tester, Developer, and PM are active application roles.

## 8. Current State

The repository now implements the agreed CAP/Fiori MVP baseline: structured bug creation, classification and responsibility-aware assignment, controlled lifecycle actions, comments, draft attachments, audit/history, notifications, PM monitoring, and optional AI assistance that remains human-review only. The SAP490 review focuses on evidence, traceability, and remaining acceptance rather than a minimal scaffold.

The optional real AI provider is disabled by default and does not change business authority, authorization, validation, assignment, or status transitions. Its production use remains dependent on approved private configuration and separate live-provider evidence; this BRD does not treat AI output as a business decision.

Without the target system, the team would rely on manual coordination, comments, informal notes, or external files. This creates risk around duplicate reports, wrong assignment, unclear ownership, inconsistent status usage, rejected bugs without follow-up, and missing audit trail.

## 9. Future State

The target business process should support this end-to-end flow:

Tester detects a defect.

Tester searches existing bugs to reduce duplicates.

Tester creates or updates a structured bug report.

Tester selects SAP Module when relevant, Application Component, and Defect Category.

System supports Developer candidate filtering using Developer Responsibility.

Tester submits the bug as Assigned or Pending Assignment.

Developer reviews the assigned bug and starts processing.

Developer can request more information, reject with reason, progress the bug, or mark it Resolved.

Tester or PM handles rejected follow-up by correcting data, adding information, reassigning, or moving to Pending Assignment.

10. Tester or PM verifies resolved bugs through Retest Required when needed.

11. Accepted bugs are Closed; unresolved issues can be Reopened.

12. PM monitors workload, overdue items, queues, rejected follow-up, nextProcessor, and status progress.

13. The system records important changes in history logs and creates notification records for key events.

## 10. Scope

### 10.1 In Scope

Structured bug/defect report creation.

Existing bug search before creating a new bug.

Defect information such as title, description, priority, severity, environment, reproduction steps, actual result, expected result, optional evidence, and optional test references.

Classification by optional SAP Module, required Application Component, and required Defect Category.

Component Category as the valid pairing of Application Component and Defect Category.

Developer assignment based on Developer Responsibility.

Pending Assignment when no suitable Developer is available.

Developer review, request more information, rejection with reason, status update, notes, and resolution.

Rejected follow-up by Tester or PM.

Retest before closure when verification is required.

Comments attached to bugs.

Notification records for important events.

History/audit logs for important changes.

PM monitoring for workload, overdue bugs, pending assignment, rejected follow-up, status progress, and nextProcessor.

### 10.2 Out of Scope

Direct code fixing inside IDTS.

Source-code management.

CI/CD and deployment pipeline management.

Code review workflow.

Sprint planning and full project management.

Full Jira replacement.

Full SAP Cloud ALM or SAP Solution Manager replacement.

ServiceNow-style enterprise incident management.

Full test management module.

SAP transport/release management.

Complex multi-level approval workflow.

Mandatory AI root cause analysis.

Hardcoded SAP BTP, HANA Cloud, PostgreSQL, email, webhook, or private endpoint configuration.

### 10.3 Dependencies

| Dependency | Reason |
| --- | --- |
| Confirm SAP490 artifact expectations with mentor | SAP490 templates may be ABAP-centric while this project uses SAP CAP/Fiori. |
| Stable data model before Fiori build | Fiori List Report/Object Page depends on stable entities, associations, actions, and annotations. |
| Defined status transition rules | Backend validations and UI actions depend on agreed lifecycle rules. |
| Developer responsibility master data | Assignment filtering depends on reliable responsibility mapping. |
| Notification channel decision | MVP may start with notification records; actual delivery channel can be deferred. |

## 11. Business Capabilities

| Capability | Business Description | MVP Priority |
| --- | --- | --- |
| Bug Reporting | Capture structured defect information in one place. | P0 |
| Duplicate Support | Help Tester find existing bugs before creating another record. | P0 |
| Classification | Separate SAP Module, Application Component, and Defect Category. | P0 |
| Developer Matching | Identify suitable Developers through responsibility mapping. | P0 |
| Assignment | Assign a Developer or keep the bug in Pending Assignment. | P0 |
| Developer Review | Support review, request for information, rejection, progress, and resolution. | P0 |
| Rejected Follow-up | Ensure rejected bugs continue to an owner and next action. | P0 |
| Retest and Closure | Verify resolved bugs before final closure when needed. | P0 |
| Comments | Keep discussion attached to the bug record. | P0 |
| History Log | Preserve traceability for important actions. | P0 |
| Notification Records | Record notification events and intended recipients. | P0 trigger model, P1 full delivery |
| PM Monitoring | Monitor workload, overdue bugs, queues, and nextProcessor ownership. | P0 |
| Attachments | Store evidence metadata or references. | P1 |

## 12. High-Level Business Requirements

| ID | Business Requirement |
| --- | --- |
| BRD-BR-001 | The business needs structured bug reporting so defects contain enough information for review, assignment, and later verification. |
| BRD-BR-002 | The business needs duplicate checking support before bug creation to reduce repeated reports and duplicated work. |
| BRD-BR-003 | The business needs classification by optional SAP Module, required Application Component, and required Defect Category to avoid unclear module/category usage. |
| BRD-BR-004 | The business needs Developer assignment to be based on Developer Responsibility so bugs are routed to suitable people. |
| BRD-BR-005 | The business needs valid bugs without a suitable Developer to remain visible as Pending Assignment. |
| BRD-BR-006 | The business needs Developers to review assigned bugs and request more information when reports are incomplete. |
| BRD-BR-007 | The business needs a controlled rejection process when assignment or classification is unsuitable. |
| BRD-BR-008 | The business needs rejected bugs to have a reason, follow-up owner, nextProcessor, and next action. |
| BRD-BR-009 | The business needs a controlled status lifecycle from New to Closed, including Retest Required and Reopened. |
| BRD-BR-010 | The business needs comments to support collaboration without silently changing bug status. |
| BRD-BR-011 | The business needs important actions to be logged for auditability and handover. |
| BRD-BR-012 | The business needs notification records for important ownership and lifecycle events. |
| BRD-BR-013 | The business needs PM monitoring for workload, overdue bugs, pending assignment, rejected follow-up, and nextProcessor queues. |

## 13. Business Rules Summary

| Rule ID | Rule |
| --- | --- |
| BR-RULE-001 | Tester owns bug creation and initial content quality. |
| BR-RULE-002 | Duplicate checking should occur before creating a new bug. |
| BR-RULE-003 | SAP Module is optional business context; Application Component and Defect Category are required classification dimensions. |
| BR-RULE-004 | Component Category represents a valid Application Component and Defect Category pair. |
| BR-RULE-005 | Developer Responsibility maps Developers to valid Component Categories and optional SAP Module scope. |
| BR-RULE-006 | One bug should have one main Developer assignee at a time. |
| BR-RULE-007 | nextProcessor identifies the current action owner or queue and does not replace assignee. |
| BR-RULE-008 | Rejected is a valid follow-up status, not a final state. |
| BR-RULE-009 | A rejected bug must have reason, history log, nextProcessor, and next action. |
| BR-RULE-010 | Reassign is an action/history event, not a primary status. |
| BR-RULE-011 | Closed bugs should not be freely edited; reopen should be used when the issue still exists. |
| BR-RULE-012 | Comments do not directly change status. |
| BR-RULE-013 | Important changes must be recorded in history logs. |
| BR-RULE-014 | PM monitors progress and risk but does not replace Developer technical responsibility or Tester content responsibility. |

## 14. Status Lifecycle Summary

The main statuses are:

New

Pending Assignment

Assigned

In Review

Need More Information

In Progress

Resolved

Retest Required

Rejected

Reopened

Closed

Rejected must include rejection reason, history log, nextProcessor, and follow-up action. The follow-up owner is normally Tester or PM. The follow-up action must correct classification, add missing information, reassign to another Developer, or move the bug to Pending Assignment when no suitable Developer is available.

Retest Required sits between Resolved and Closed when verification is needed. This prevents the team from closing a bug before Tester/PM acceptance.

## 15. High-Level Data Requirements

| Data Area | Business Meaning | Notes |
| --- | --- | --- |
| Bug | Main record representing a reported defect. | Includes classification, priority, severity, ownership, status, and test context. |
| Developer | Person who can handle technical review and status updates. | May be represented through user/developer master data. |
| SAP Module | Optional SAP business context such as FI, MM, SD, or HR. | Not every IDTS bug belongs to a SAP functional module. |
| Application Component | Where the issue appears in the IDTS/SAP-related solution. | Required for classification and assignment filtering. |
| Defect Category | Type or layer of defect, such as Fiori, CAP backend, database, authorization, integration, notification, or reporting. | Required for classification and assignment filtering. |
| Component Category | Valid pair between Application Component and Defect Category. | Used to avoid invalid combinations. |
| Developer Responsibility | Mapping between Developer and Component Category, optionally scoped by SAP Module. | Drives assignment candidate filtering. |
| Comment | Discussion attached to a bug. | Does not directly change status. |
| Attachment | Evidence metadata or file reference. | Full file storage can be deferred. |
| History Log | Audit trail for important actions. | Stores actor, timestamp, action, old value, new value, and reason where applicable. |
| Notification | Record of important event and recipient. | External delivery can be deferred. |

## 16. Reporting and Monitoring Requirements

PM monitoring must support at least:

Bug list by status, priority, severity, SAP Module, Application Component, Defect Category, assignee, nextProcessor, created date, updated date, and overdue state.

Workload by Developer.

Pending Assignment queue.

Need More Information queue.

Retest Required queue.

Rejected follow-up queue.

Overdue or stale bugs.

Reassign or reject frequency when available.

## 17. Non-Functional and Quality Requirements

| Category | High-Level Requirement |
| --- | --- |
| Security and authorization | Users should only perform actions allowed for their role. |
| Auditability | Important changes must be logged with actor, timestamp, action, and reason where applicable. |
| Usability | Bug creation, classification, assignment, status update, and monitoring should be understandable for non-expert users. |
| Data integrity | Required classification, ownership, and status rules should be enforced consistently. |
| Maintainability | Classification and Developer Responsibility should be configurable master data, not hardcoded logic. |
| Localization readiness | English and Vietnamese deliverables are required; UI text may need i18n support during implementation. |
| Performance baseline | MVP filtering and list views should remain usable for educational/demo-scale data. |
| Extensibility control | Future enhancements should not turn IDTS into Jira, SAP Cloud ALM, ServiceNow, CI/CD, or source-code management. |

## 18. Assumptions, Constraints, and Dependencies

### 18.1 Assumptions

SAP Module is optional because not every IDTS bug belongs to a SAP functional module.

Application Component and Defect Category are required for assignment filtering.

Developer workload warning can start at a basic MVP level.

External notification delivery can be deferred; MVP may start with notification records/triggers.

Attachments can start as metadata and storage references.

Product Discovery is used for unclear future requirements before updating BRD/SRS/FRS or implementation tasks.

### 18.2 Constraints

The solution must remain feasible for SAP490 project delivery.

The expected implementation direction is SAP CAP Node.js, OData V4, SAP Fiori Elements/SAPUI5, and local SQLite for development.

Future deployment may target SAP HANA Cloud or PostgreSQL, but no endpoint or credential is hardcoded.

Detailed CAP service design, Fiori annotations, UI behavior, and handler validation belong in SRS/FRS/technical design, not in this BRD.

The MVP must not expand into full ALM, ITSM, project management, source-code management, CI/CD, or code review.

Formal BRD/SRS/FRS deliverables are maintained as separate English and Vietnamese files.

## 19. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Current CAP model is smaller than the business baseline. | Implementation may miss required entities and fields. | Start Sprint 1 with data model foundation. |
| SAP Module may be confused with IDTS Application Component. | Assignment and reporting may become unclear. | Keep glossary, UI labels, and value helps explicit. |
| nextProcessor may be misunderstood as a second assignee. | Ownership confusion. | Explain assignee vs nextProcessor in docs and UI. |
| Rejected bugs may be left without owner or next action. | Workflow dead end. | Require rejection reason, nextProcessor, history, notification, and follow-up transition. |
| Fiori work may start before model/service is stable. | Rework. | Gate Fiori implementation behind data model and service foundation. |
| SAP490 templates may expect ABAP-centric deliverables. | Reporting mismatch. | Map CAP/Fiori artifacts to required SAP490 sections and confirm with supervisor. |
| Scope creep toward Jira or SAP Cloud ALM. | Project becomes too large. | Enforce out-of-scope list and Product Discovery intake. |

## 20. Success Criteria

The BRD is satisfied when the project can demonstrate that:

Tester can create, classify, and submit a bug.

Duplicate checking support exists before bug creation.

Developer list can be filtered by responsibility.

Bug can be Assigned or kept as Pending Assignment.

Developer can review, request information, reject with reason, progress, and resolve.

Rejected bugs have follow-up owner and next action.

Tester/PM can verify, close, or reopen.

PM can monitor workload, overdue bugs, pending assignment, rejected follow-up, and status progress.

History logs show important changes.

Notification records exist for key events or triggers.

The implementation stays inside the approved IDTS scope.

## 21. Open Questions

| ID | Question | Owner |
| --- | --- | --- |
| OQ-001 | Does the supervisor accept SAP CAP/Fiori artifacts as the SAP Coding deliverable in SAP490 templates? | Team / Mentor |
| OQ-002 | Should PM have direct assignment/reassignment permission in MVP, or only request reassignment? | Team / Mentor |
| OQ-003 | Which notification channels are required for MVP: in-app records only, email, SAP BTP service, or third-party channels? | Team / Mentor |
| OQ-004 | Which attachment storage approach is acceptable for the project stage? | Team / Mentor |
| OQ-005 | What exact SLA or overdue thresholds should be used for High, Medium, and Low priority bugs? | Team / PM |

## 22. Glossary

| Term | Meaning in IDTS |
| --- | --- |
| SAP Module | Optional business context such as FI, MM, SD, or HR. It is not the same as an IDTS application feature. |
| Application Component | The part of the solution where the defect appears, such as bug UI, assignment logic, notification, report, or authorization. |
| Defect Category | The type or technical layer of the defect, such as Fiori UI, CAP backend, database, authorization, integration, notification, or reporting. |
| Component Category | A valid pair of Application Component and Defect Category. |
| Developer Responsibility | A mapping that says which Developer can handle which Component Category and optional SAP Module scope. |
| Assignee | The main Developer responsible for technical handling of the bug. |
| nextProcessor | The person or queue expected to take the next action. It does not replace assignee. |
| Rejected | A follow-up status used when assignment or classification is unsuitable; it must include reason and next action. |
| Retest Required | A verification status between Resolved and Closed when a resolved bug needs acceptance testing. |

## 23. Traceability Matrix

| Business Objective | Capability | Requirement ID | Related Rule | Success Criteria |
| --- | --- | --- | --- | --- |
| Digitize defect reporting | Bug Reporting | BRD-BR-001 | BR-RULE-001 | Bug can be created with required information. |
| Reduce duplicate defects | Duplicate Support | BRD-BR-002 | BR-RULE-002 | Duplicate search/filter support exists before creation. |
| Improve classification quality | Classification | BRD-BR-003 | BR-RULE-003, BR-RULE-004 | Required classification fields are captured. |
| Improve assignment accuracy | Developer Matching | BRD-BR-004 | BR-RULE-005, BR-RULE-006 | Developer candidates are filtered by responsibility. |
| Avoid unowned valid bugs | Assignment | BRD-BR-005 | BR-RULE-007 | Pending Assignment queue exists. |
| Control developer review | Developer Review | BRD-BR-006, BRD-BR-007 | BR-RULE-008, BR-RULE-009 | Developer can request information or reject with reason. |
| Control lifecycle | Retest and Closure | BRD-BR-009 | BR-RULE-010, BR-RULE-011 | Bugs follow allowed lifecycle states. |
| Preserve collaboration | Comments | BRD-BR-010 | BR-RULE-012 | Comments do not silently change status. |
| Preserve auditability | History Log | BRD-BR-011 | BR-RULE-013 | Important actions are recorded in history. |
| Improve PM visibility | PM Monitoring | BRD-BR-013 | BR-RULE-014 | PM can monitor workload, queues, overdue bugs, and follow-up. |

## 24. Source Traceability

Scope, roles, and features: IDTS-SUMMARY.md, IDTS-PROJECT-SCOPE-SAP01.md, docs/project-context.md.

Business rules: IDTS-Business-Rule.md, docs/ba/03-status-transition-matrix.md, docs/ba/06-authorization-matrix.md.

MVP requirements: docs/ba/01-mvp-scope.md, docs/ba/04-requirement-backlog.md.

Classification and data concepts: docs/ba/02-glossary.md, docs/ba/05-data-dictionary.md.

Fiori business UX expectations: docs/ba/07-fiori-ux-requirements.md.

Implementation gaps and risks: docs/ba/08-implementation-gap-analysis.md, docs/pm/risk-decision-log.md.

SAP490 deliverable alignment: docs/knowledge/sap490-deliverable-guidance.md.