Issue and Defect Tracking System in SAP

BUSINESS BLUEPRINT. SAP490 Project Blueprint ¦ English Version ¦ v0.1 Document information. Project Name. Module. Created by. Version. Date.

Stack: SAP CAP Node.js, OData V4, SAP Fiori Elements/SAPUI5, SQLite local

Prepared by: DonHV ¦ Date: 2026-06-10 ¦ Template: Blueprint_Template.docx

| Change history |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Changed date | Items have been changed | Changed content/Reason | Updated by | Type (A/C/D) | Version |
| 2026-06-10 | Initial IDTS Blueprint | Created an English Blueprint by copying and filling the official SAP490 Blueprint template. | DonHV / Codex | A | v0.1 |
| 2026-06-10 | Language split correction | Separated SAP490 Blueprint deliverables into English and Vietnamese template-filled files. | DonHV / Codex | C | v0.1 |
| A – Create C – Change D – Delete |  |  |  |  |  |

| Advisor Signature |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Full name & Role | Signature | Date | Note |
| Created by | DonHV - Team Leader / Backend CAP Lead |  | 2026-06-10 | Draft for mentor/team review |
| Reviewed by | Mentor / Team Review |  | TBD | Pending review |
| Approved by | Mentor / Supervisor |  | TBD | Not approved yet |

| FU Signature |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Full name & Role | Signature | Date | Note |
| Reviewed by | FPT University / Mentor |  | TBD | Pending review |
| Approved by | FPT University / Supervisor |  | TBD | Not approved yet |

Table of Contents Update this table in Microsoft Word before final submission: References > Update Table.

# OVERVIEW

IDTS is an internal SAP-oriented issue and defect tracking system for software testing. It helps Testers record defects, classify them by optional SAP Module, Application Component and Defect Category, assign a suitable Developer, track follow-up ownership through nextProcessor, and support PM monitoring through history and notification records.

The MVP scope is limited to defect tracking. IDTS does not replace Jira, SAP Cloud ALM, SAP Solution Manager, or source-code workflow tools, and it does not implement code fixing, CI/CD, code review workflow, or mandatory AI root cause analysis.

Current baseline: WP1-WP3 MVP backend, OData service, value help, handler validation, history, and notification records are implemented. WP4 core Fiori screens exist, while deeper UI QA and real attachment upload remain open.

## Glossary

| Term | Definition | Note |
| --- | --- | --- |
| IDTS | Issue and Defect Tracking System in SAP. | Project/application name. |
| SAP CAP | Cloud Application Programming model used for the Node.js backend and CDS data model. | Backend stack. |
| SAP Fiori Elements | Metadata-driven SAP UI approach used for List Report/Object Page screens. | Frontend baseline. |
| SAP Module | Optional SAP business context such as FI, MM, SD, or Not Applicable. | Optional context. |
| Application Component | The area where the defect appears, such as Bug Management UI, CAP Backend, or Database. | Required classification. |
| Defect Category | The defect type or technical layer, such as UI/Fiori, Backend/CAP, Database, or Authorization. | Required classification. |
| Component Category | A valid pair of Application Component and Defect Category used as the assignment key. | Derived or validated. |
| Developer Responsibility | Mapping that defines which Developer can handle which Component Category and optional SAP Module. | Assignee filtering. |
| nextProcessor | Current person or role/queue expected to take the next action. | Not a second assignee. |
| Retest Required | Status used after resolution when Tester/PM verification is needed before closure. | Core lifecycle status. |

## Blueprint Diagram Usage

Detailed diagrams are maintained under docs/diagrams. This Blueprint keeps the process content in the school template's table structure to preserve the official layout; diagrams can be referenced during mentor presentation unless the template is revised.

# ORGANIZATIONAL STRUCTURE

MVP roles are Tester, Developer, and PM. Reporter and Admin are deferred as separate roles. DonHV leads Backend CAP and documentation consolidation; NhanT supports backend verification/QA; DatDT and SangVN focus on Fiori/UI5 delivery.

# BUSINESS PROCESS

The core process starts when a Tester detects a defect and ends when a Tester or PM closes the bug after retest. Need More Information and Rejected are follow-up states, not silent endings.

## IDTS-BP-01 Bug and Defect Tracking Process

## Process Flow

Detect bug -> Check duplicate -> Create report -> Classify -> Assign or Pending Assignment -> Developer review -> Request information / Reject / In Progress / Resolve -> Retest -> Close or Reopen -> PM monitoring.

## Process Description

| Step # | Step Name | Detailed Description | Role |
| --- | --- | --- | --- |
| 1 | Report and classify defect | Tester checks existing bugs, creates the report, enters reproduction details, expected/actual results, severity, environment, Application Component, Defect Category, and optional SAP Module. | Tester |
| 2 | Assign, review, and follow up | System validates Component Category and Developer Responsibility. Tester assigns a Developer or leaves the bug Pending Assignment. Developer can review, comment, request information, reject with reason, or move to In Progress. | Tester / Developer / System |
| 3 | Resolve, retest, close, and monitor | Developer resolves with required note when applicable. Tester or PM retests, closes, or reopens. System records history and notification records; PM monitors workload, overdue bugs, rejected follow-up, and queues. | Developer / Tester / PM / System |

# REPORTS

Based on local requirements, the following reports and views can be used for PM monitoring, QA evidence, and mentor review.

| No. | Description | T-Code |
| --- | --- | --- |
| 1 | Operational bug monitoring: open bugs by status, assignee, priority, severity, Application Component, Defect Category, nextProcessor, and overdue state. | N/A - Fiori List Report / PM view |
| 2 | QA and audit evidence: bug history, comments, notification records, rejected follow-up queue, and retest required queue. | N/A - Fiori Object Page / PM view |